**Responsive Design Group Project**

**Members:**

Khushboo Chauhan

Harpreet Kaur

Raghav Gulati

**Website: Interior Designing and Home Décor**

Pages: Home, Services, Projects, About, Contact

**Roles assigned:**

Project Manager – Khushboo Chauhan

UI/UX Designer – Harpreet Kaur

Web Developer – Raghav Gulati

**Schedule/Deadlines:**

**Week 1 (31 July – 1st Aug)**

Header and Footer HTML and CSS coding

Theme/color finalization

**Week 2 (2 Aug – 7 Aug)**

HTML coding for all the pages

7th Aug – CSS coding for all pages (all together - zoom meeting)

**Week 3 (10 Aug – 15 Aug)**

CSS - Animation coding for home page (all together - zoom meeting)

Final touches

14th Aug – Presentation preparation

**Checkpoint - 2 (6th August)**

Theme/color selection done - (Together)

Header footer color palette - #333333

Buttons - #f5b658

Background-Color: FFFFFF.

Text-colors:424642/495455.

Header Done (Together)

Footer – HTML done (Together)

CSS still needs some work

Logo Design done (Together)

Home Page (Khushboo) – 70% done

CSS scheduled for 7th August

Services Page (Khushboo) – Basic HTML coding done

CSS scheduled for 7th August

Projects page (Harpreet) – 80% (HTML + CSS) complete. Some changes still need to be done. Such as video work and content related images in our projects section.

Rest of the CSS scheduled for 7th August

About Page (Raghav) – Basic HTML coding done

CSS scheduled for 7th August

Contact Page (Raghav) – Basic HTML coding done

CSS scheduled for 7th August